PARTLINK – AGILE LOGBOOK

Team member: Nondumiso N Ngobese

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| 1. Join the PartLink team (late joiner) | - Joined the project on 16 September 2026, after the original members (Hillary and Inam) had left for WIL. Liyabona Ngece also joined late. - Caught up on the project using the team charter, the user stories and the Trello cards, as the team had already started the work. | Done – 16/09/2026 |
| 2. Sprint 7 – Development (front-end, database, backend, API) | Assisted the team with Sprint 7 tasks where needed. Trello lists me on: Day 1: Build the marketplace pages (Product Listings, Product Details, Cart, Checkout) with Sesethu. Day 2: Create the booking and space tables with relationships; review and approve the database design. Day 3: Create the models and database connection with Onika; review and test the backend code. Day 4: Connect the marketplace, cart and checkout pages to the API with Sesethu. | Done – Sprint 7 checklists at 100% on Trello |
| 3. Sprint 8, Day 1 – Authentication | Task 4: Fix defects and confirm the feature meets the Definition of Done. | Done – 4/4 on Trello |
| 4. Sprint 8, Day 2 – User Testing Requirements | Task 3: Write test scenarios and success criteria for user testing. Example scenario (TS-01): A vehicle owner searches for a car part and filters by brand, model and price. Success criteria: the results update to match the filters and no unrelated parts are shown | Done – 4/4 on Trello |
| 5. Sprint 8, Day 3 – Updated Risk Analysis | Task 4: Update the mitigation plan and risk log. | Done – 4/4 on Trello |
| 6. Sprint 8, Day 4 – System Testing | Task 2: Record the test results and log any defects found. | Done – 4/4 on Trello |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | - Complete the cards still open on Trello: Sprint 9 (Updated Risk Analysis, Final UI Improvements) and Sprint 10 (Final Documentation, Final Project Presentation and Demonstration, Deployment and Closure). |
| --- | --- |
| - Is anyone working on anything that is not on the board? | - No – all my work is tracked on the Trello board. |
| - What do we need to finish as a team? | - Finish Sprint 9 and Sprint 10: final UI improvements, final documentation, the final presentation and demonstration, and deployment and closure. |
| - Are there any bottlenecks or blockers to the flow of work? | - Joining after the original members left for WIL meant catching up quickly on earlier work. |

LOGBOOK

| Date: | 16/09/2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | - Joined the PartLink team as a late joiner, after the original members had left for WIL. |
|  | - What am I planning to complete between now and the next standup? | - Catch up using the team charter, user stories and Trello cards, and find where I can help. |
|  | - What are my impediments (or risks or problems)? | - Catching up on work the team had already started. |

| Date: | 17/09/2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | - Sprint 8, Day 1 – Authentication: completed task 4, fixing defects in the registration and login feature and confirming it meets the Definition of Done. |
|  | - What am I planning to complete between now and the next standup? | - Write the test scenarios and success criteria for user testing (Sprint 8, Day 2, task 3). |
|  | - What are my impediments (or risks or problems)? | - None |

| Date: | 18/09/26 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | - Sprint 8, Day 2 – User Testing Requirements: wrote the test scenarios and success criteria. |
|  | - What am I planning to complete between now and the next standup? | - Update the mitigation plan and risk log (Sprint 8, Day 3, task 4). |
|  | - What are my impediments (or risks or problems)? | - None |

| Date: | 21/09/2026 |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? | - Sprint 8, Day 3 – Updated Risk Analysis: updated the mitigation plan and risk log. |
|  | - What am I planning to complete between now and the next standup? | - Record the test results and log defects during system testing (Sprint 8, Day 4, task 2). |
|  | - What are my impediments (or risks or problems)? | - None |

| Date: | 22/09/2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | - Sprint 8, Day 4 – System Testing: recorded the test results and logged the defects found. |
|  | - What am I planning to complete between now and the next standup? | - Start with the website as I am already late |
|  | - What are my impediments (or risks or problems)? | - None |